FOCUS FLOW

⚠  Name change required before launch — see Section 1

AI-Powered Work Session Tracker

Updated Master Plan — MVP 1 / MVP 2 / MVP 3

Incorporating GPT + Gemini + Grok Review Feedback

| MVP 1 — TODAY Live within hours Core session tracking + timer + dashboard | MVP 2 — NEXT SESSION 1–2 days later Voice + AI + Pomodoro + Todos | MVP 3 — FULL PRODUCT Subsequent sessions Email + Calendar + AI Coach + Analytics |
| --- | --- | --- |

# 1. KEY UPDATES FROM GPT / GEMINI / GROK REVIEWS

After reading all three reviews, here is what's being incorporated, what's being changed, and what's being skipped. These updates affect the original plan.

## 1.1 Critical Changes (Incorporated)

🔴 MUST CHANGE: Rename the App Gemini flagged 'Focus Flow' as a high trademark collision risk. Autodesk operates 'Flow Studio'. HCL Nippon uses 'Focus, Flow, Flourish'. Keeping the name risks SEO invisibility and IP disputes. Suggested alternatives to evaluate: • Anchor — grounded, calm, stable presence • Stint — a period of work (clean, unique, ownable) • Waymark — marking your progress through the day • Pulsetrack — heartbeat of your work session • Helm — you're in control of your session ACTION: Pick a new name before you deploy MVP 1 to production.

🔴 MUST CHANGE: Flip the Session Start Order (Tiny Start) Original plan: Ask for goals → then start the timer. Problem: This creates an activation barrier — asking questions before starting feels like homework. New flow (GPT's 'Tiny Start'): 1. Tap project → timer starts immediately 2. AFTER timer starts: 'What are you working on? (optional — speak or skip)' This removes the last friction point. The session has already started — momentum is built. Goalless sessions are fine. AI fills in context from notes and todos.

🔴 MUST CHANGE: Reframe Minimum Viable Session Original: 'You've only worked 3 minutes. Want to try a 10-minute sprint instead?' Problem (Gemini): This triggers Rejection Sensitive Dysphoria in ADHD users. Saying 'only 3 minutes' frames the session as a failure. New approach — log it as a WIN: ✅ 'Micro-Sprint complete! 3 minutes logged on Legal Analysis.' Optional: 'Want to keep going? Tap to extend.' (neutral, no guilt) Any session that starts is a victory. Even 2 minutes builds the habit.

🔴 MUST CHANGE: Hide Goal Completion Score from User Original plan: Show AI-generated 0-100% goal score in the dashboard. Problem (Gemini): A score of 61% means the ADHD brain fixates on the 39% failure. Numerical scoring directly triggers perfectionism paralysis. New approach: • Score is calculated internally and stored in the DB for analytics. • User sees: binary checkmarks (✅ done / ◻ carry forward), not percentages. • Weekly email uses tone based on score but never states the number.

🔴 MUST CHANGE: 'Suggested Actions' Queue for AI Todos Original plan: AI silently creates todos from voice notes. Problem (Gemini): LLMs hallucinate. A fabricated todo corrupts the user's list. New approach — human-in-the-loop: • AI processes voice note → creates a pending 'Suggested Action' • User sees: 'AI suggested: Add Smith v. Jones to references — ✅ Accept / ❌ Dismiss' • Accepted items move to the todo list. Dismissed items are logged but ignored. This builds trust in the AI over time.

🔴 MUST CHANGE: Defer Google Calendar to MVP 3 Original plan: Google Calendar integration in Day 7 (MVP launch). Problem (GPT): Google OAuth verification for calendar scopes can take weeks. Public apps accessing user data must pass Google's sensitive scope review. This will block your MVP 1 deployment entirely. New approach: • MVP 1 & 2: No calendar integration. • MVP 3: Add Google Calendar after core product is validated. • Interim: Copy-to-clipboard session summary (paste into calendar manually).

🔴 MUST CHANGE: Auto-Delete Audio After Transcription Original plan: Audio files stored in Supabase Storage indefinitely. Problem (GPT + Gemini): Raw audio of legal/work discussions is a major liability. • Increases legal exposure (wiretap laws, attorney-client privilege) • Inflates storage costs over time • No functional reason to keep it once Whisper has returned the transcript New approach: Delete audio blob from Supabase Storage immediately after transcription. Store only: transcript text + AI-structured JSON. Nothing else.

🔴 MUST CHANGE: Streaming STT for Mid-Session Notes Original plan: Whisper (batch) for all voice processing. Problem (Gemini): Whisper takes 15-60 seconds. Mid-session note capture should feel instant. A 30-second wait breaks flow completely. New approach — two-tier transcription: • Mid-session notes: Deepgram Nova-2 streaming (sub-300ms, WebSocket) → Text appears on screen AS you speak. Instant feedback. • End-of-session reflection: Whisper (batch) via Inngest → Latency is fine here — user closes laptop while it processes. Cost note: Deepgram streaming ~$0.0059/min. A 1-hour session ≈ $0.35.

## 1.2 Good Additions (Incorporated into MVP 2/3)

🟡 Add: Zod Validation on All Claude API Responses Gemini's point: Claude can return malformed JSON and crash the app. Solution: Wrap every Claude response in a Zod schema. const GoalSchema = z.object({ session_goals: z.array(z.string()) ... }) If parsing fails: fall back to raw transcript text, log the error. Add to MVP 2 when Claude integration is built.

🟡 Add: JWT Local Validation to Fix Auth Latency Gemini: Standard Supabase middleware does a network call on every page load. This causes 200-500ms delay on every navigation — fatal for ADHD users. Solution: Decode JWT locally using 'jose' library (no network call needed). Add to MVP 2 during performance pass.

🟡 Add: Session State Machine Invariant GPT: Enforce 'only one active session per user per workspace' at the database level. Use a partial unique index: UNIQUE (workspace_id, user_id) WHERE status = 'running' This prevents multi-tab bugs and negative duration calculations. Add to MVP 1 schema — it's a constraint, not extra UI work.

🟡 Add: Calm / Focus Mode Toggle Grok + Gemini: Add a one-click 'Focus Mode' that hides all non-essential UI. During active session: shows only timer + goal + pause/stop buttons. Everything else (sidebar, analytics, todos) collapses. Add to MVP 2 — simple CSS class toggle.

## 1.3 Skipped (Not Worth Building)

| Feature | Why Skipping |
| --- | --- |
| Wearable / EEG integration | Way too early. No data, no user base. V5 if ever. |
| Body doubling social feed | Complex social feature. V3+ at earliest. |
| Offline PWA / IndexedDB sync | Adds significant complexity. V3 if users request it. |
| Beta testing at Harvard ARC | Good marketing idea, not a build task. |
| AI scheduling autopilot | Needs 30+ days of user data to be accurate. V3. |
| Trademark legal analysis | Just pick a new name and move on. |

# 2. MVP 1 / MVP 2 / MVP 3 BREAKDOWN

The goal is to ship MVP 1 within a few hours from now. Everything is staged so each MVP is a working, shippable product — not a partial build.

● MVP 1 — SHIP TODAY (Target: 3-5 Hours)

MVP 1 Goal A working app live on Vercel where you can: • Create projects • Start a timer (tap → timer starts immediately) • Pause with distraction tags • Resume and stop the session • See today's time breakdown by project • One-tap resume last project No voice. No AI. No todos. Just bulletproof time tracking — the core engine. Every subsequent feature builds on this foundation. Get it right first.

| Feature | Detail | MVP |
| --- | --- | --- |
| Next.js 15 app + Supabase auth | Email/password login, protected routes | 1 |
| .cursorrules file | Prevents Cursor AI from using deprecated patterns | 1 |
| Database schema (full) | All tables including session_events + partial unique index | 1 |
| Projects CRUD | Create, view, archive projects with colour tags | 1 |
| Tiny Start flow | Tap project → timer starts → optional goal prompt after | 1 |
| Session timer (Date.now() delta) | Accurate even when tab is backgrounded | 1 |
| Pause + distraction tags | ☕ Tea / 📱 Phone / 🚽 Break / 😵 Distracted / 📞 Meeting | 1 |
| Resume session | Continue from where you left off — new session_event row | 1 |
| Stop (Pause Today / Complete) | Two stop modes — saves session status | 1 |
| Micro-Sprint reframe | Any session logged as a win. No guilt messaging. | 1 |
| One-tap Resume Last Project | Home screen hero — resume with zero navigation | 1 |
| Today dashboard (basic) | Total hours + project breakdown with time bars | 1 |
| Text goal input (no voice yet) | Simple text field shown after timer starts | 1 |
| Vercel deployment | Live URL from GitHub push | 1 |

### MVP 1 — Cursor AI Prompts (Run in Order)

Prompt 1 — Project setup + .cursorrules:

Create Next.js 15 App Router project 'focus-flow'. Install: @supabase/supabase-js @supabase/ssr tailwindcss lucide-react. Create .cursorrules file at root with: - Always use Next.js 15 App Router conventions - Use React Server Components by default for data fetching - Only use 'use client' for: MediaRecorder, useState, useRef, timer logic - NEVER use @supabase/auth-helpers — always use @supabase/ssr - NEVER use setInterval for timers — always use Date.now() delta - All time tracking must use session_events table - Wrap all Claude API responses in Zod schemas - Always validate Supabase ops with try/catch

Prompt 2 — Full database schema:

Create the complete Supabase schema for a work session tracker. Tables: profiles (id, full_name, timezone, focus_duration_mins DEFAULT 25) workspaces (id, name, created_by) workspace_members (workspace_id, user_id, role DEFAULT 'owner', PRIMARY KEY both) projects (id, workspace_id, created_by, name, color DEFAULT '#4A90D9', status CHECK IN ('active','paused','completed','archived')) sessions (id, project_id, user_id, workspace_id, status CHECK IN ('active','paused','stopped','completed'), end_reason CHECK IN ('stop_today','complete_project','abandoned','auto_timeout'), session_goal TEXT, session_reflection TEXT, mood_score INT, next_session_goals TEXT, total_focused_secs INT, started_at TIMESTAMPTZ DEFAULT now(), ended_at TIMESTAMPTZ) session_events (id, session_id, event_type CHECK IN ('start','pause','resume','stop'), triggered_at TIMESTAMPTZ DEFAULT now(), meta JSONB) focus_blocks (id, session_id, started_at, ended_at, duration_mins DEFAULT 25, completed BOOL) todos (id, project_id, user_id, task_text, is_completed BOOL DEFAULT false, completed_in_session UUID, source CHECK IN ('manual','voice_session','ai_suggested')) session_notes (id, session_id, note_text, ai_action, todo_id, created_at) daily_summaries (id, user_id, summary_date DATE, ai_narrative TEXT, total_hours_worked DECIMAL, projects_worked JSONB) Add partial unique index: CREATE UNIQUE INDEX one_active_session ON sessions (workspace_id, user_id) WHERE status = 'active'; Enable RLS on all tables. Create TypeScript types in lib/database.types.ts

Prompt 3 — Auth + Layout:

Create /app/login and /app/signup with Supabase email/password auth using @supabase/ssr. Create /app/dashboard/layout.tsx with: left sidebar (Dashboard, Projects, Settings nav), top bar with user name and logout. Clean minimal Tailwind design. App name placeholder: 'Focus Flow' (will be renamed before launch).

Prompt 4 — Projects page:

Create /app/dashboard/projects/page.tsx. Show all user projects as cards with name, colour, status, time-worked-today badge, last-session date. 'New Project' modal: name, colour picker, description. Save to Supabase. Archive project option.

Prompt 5 — Session engine (most critical):

Create hooks/useSession.ts. Session state machine: - startSession(projectId): INSERT sessions row + INSERT session_events start event Check partial unique index — if active session exists, throw error. - pauseSession(reason): INSERT session_events pause event with meta:{reason} UPDATE sessions SET status='paused' - resumeSession(): INSERT session_events resume event, UPDATE sessions SET status='active' - stopSession(endReason): INSERT session_events stop event, compute total_focused_secs from event pairs, UPDATE sessions with final values Timer logic in hooks/useTimer.ts: const startTs = useRef(Date.now()); const pausedMs = useRef(0); const pauseStart = useRef(null); getElapsed(): if paused return pausedMs, else return pausedMs + (Date.now()-startTs) onPause(): pauseStart.current = Date.now() onResume(): pausedMs.current += Date.now()-pauseStart.current; pauseStart.current=null

Prompt 6 — Session UI (Active Session View):

Create components/SessionTimer.tsx ('use client'). Large timer display: HH:MM:SS, project name badge. Buttons row 1: [⏸ Pause] [🔴 Distraction] On Pause: show distraction tag overlay: ☕ Tea / 📱 Phone / 🚽 Break / 😵 Distracted / 📞 Meeting Buttons row 2: [⏹ Pause for Today] [✅ Complete Session] After timer starts, show a text field at bottom: 'What are you working on? (optional)' This saves to sessions.session_goal on blur — NOT required to start. If user clicks Complete/Stop with elapsed < 5 minutes: Show: '✅ Micro-Sprint logged! [name], [duration] on [project]' Offer: 'Keep going? [Extend 10 min] [I'm done]' — neutral, no guilt language.

Prompt 7 — Home dashboard + Resume hero:

Create /app/dashboard/page.tsx (Today view). Top: Large 'Resume Last Project' card — query most recent active/paused session. Show: project name, time since last worked, last goal (if any). One click to resume. Stats row: total focused time today, projects touched, focus blocks (placeholder for MVP2). Project breakdown: list with inline time bars (width = % of today's total). Bottom: simple today summary with recent sessions list.

Prompt 8 — Vercel deploy:

Configure Vercel deployment. Connect GitHub repo. Set env vars: NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, SUPABASE_SERVICE_ROLE_KEY. Deploy main branch. Confirm live URL works with auth and session creation.

MVP 1 Definition of Done ✅ Can sign up and log in ✅ Can create a project ✅ Can tap project → timer starts immediately (no friction) ✅ Can pause with distraction tag ✅ Can resume and stop ✅ Time is accurate even when tab is backgrounded ✅ Today dashboard shows time by project ✅ One-tap resume last project works from home screen ✅ Micro-sprint (short session) shows positive confirmation, not guilt ✅ App is live on Vercel at a real URL

● MVP 2 — NEXT SESSION (1-2 Days)

MVP 2 Goal Add the AI and voice layer on top of the solid MVP 1 foundation: • Voice input at session start and end (Deepgram streaming for notes, Whisper for reflection) • Claude AI extracts goals and todos from voice • Suggested Actions queue (human-in-the-loop for AI todos) • Context reminder at session start (what you did last time) • Pomodoro timer (25 min blocks) • To-do list per project • Mood tracker at session end • Calm / Focus Mode toggle

| Feature | Detail | MVP |
| --- | --- | --- |
| Voice input — mid-session | Deepgram Nova-2 streaming WebSocket (<300ms latency) | 2 |
| Voice input — session end | MediaRecorder → Supabase Storage → Whisper (batch via Inngest) | 2 |
| Auto-delete audio | Delete WebM from storage immediately after Whisper returns transcript | 2 |
| Claude goal extraction | Structured JSON via Zod schema validation. Falls back to raw text. | 2 |
| 'Suggested Actions' queue | AI todos appear for Accept/Dismiss. Never silently inserted. | 2 |
| Context reminder | Last session achievement + goals shown before new session starts | 2 |
| Pomodoro timer | 25-min arc progress. Alert + break prompt at end of block. | 2 |
| To-do list per project | CRUD todos. Voice-created show in Suggested Actions first. | 2 |
| Mood tracker (1-5 emoji) | Appears at session end. 2 seconds. Stored per session. | 2 |
| Focus Mode toggle | Hides all UI except timer + goal + buttons. One-click toggle. | 2 |
| Inngest background jobs | Processes Whisper + Claude after session ends. No Vercel timeout. | 2 |
| Zod validation on Claude | All Claude JSON responses validated before DB insert. | 2 |
| JWT local auth validation | Use 'jose' to decode JWT in middleware — no network call. | 2 |
| Session history per project | List of past sessions with goal → achieved → next step | 2 |
| Weekly patterns (basic) | Simple analytics: most focused day, avg session length | 2 |

### MVP 2 Key Technical Additions

Deepgram streaming for mid-session notes:

// hooks/useVoiceStream.ts const ws = new WebSocket('wss://api.deepgram.com/v1/listen', ['token', DEEPGRAM_API_KEY]); // Stream mic chunks via MediaRecorder → WebSocket → receive real-time transcript // Display transcript on screen as user speaks // On stop: transcript fed to Claude for classification (todo vs idea)

Zod schema for Claude goal extraction:

import { z } from 'zod'; const SessionGoalSchema = z.object({ session_goals: z.array(z.string().max(150)), focus_tasks: z.array(z.string()).optional(), }); const NoteClassificationSchema = z.object({ type: z.enum(['todo', 'idea']), text: z.string(), suggested_todo_text: z.string().optional(), }); // Wrap every Claude response: const parsed = SessionGoalSchema.safeParse(JSON.parse(claudeResponse)); if (!parsed.success) { fallbackToRawText(); return; }

Suggested Actions queue UI:

// Show in SessionTimer.tsx after AI processes note: // ┌─────────────────────────────────────────┐ // │ AI Suggested Action: │ // │ 📋 'Add Smith v. Jones to references' │ // │ [✅ Accept] [❌ Dismiss] │ // └─────────────────────────────────────────┘ // Accept: creates todo with source='ai_suggested' // Dismiss: logs session_note with ai_action='dismissed'

● MVP 3 — FULL PRODUCT (Subsequent Sessions)

MVP 3 Goal The complete product with all confirmed features: • Weekly email digest (Resend API) • Google Calendar integration (after OAuth verification is done) • Full AI pattern analysis and coaching layer • Distraction pattern insights (dashboard shows top reasons by week) • Full analytics: focus score, goal hit rate, peak hours heatmap • Onboarding flow for new users • AI weekly narrative in email (based on session data)

| Feature | Detail | MVP |
| --- | --- | --- |
| Weekly email digest | Resend API. Inngest cron (Monday 8am). AI narrative via Claude. | 3 |
| Google Calendar integration | OAuth flow. Session → calendar block. Future block scheduling. | 3 |
| AI pattern analysis | Peak hours, common distractions, project time vs goals | 3 |
| AI coaching layer | 'Legal Analysis hasn't been touched in 5 days. Schedule a sprint?' | 3 |
| Distraction pattern insights | Week's top pause reasons. 'Phone is your #1 distraction (43%)' | 3 |
| Full analytics dashboard | Focus score %, goal hit rate %, mood trend, heatmap | 3 |
| Onboarding flow | New user: name + timezone → first project → focus defaults | 3 |
| User settings page | Focus duration, break duration, email digest toggle | 3 |
| Team workspaces | Invite members, shared projects (schema already supports this) | 3 |

# 3. COMPLETE FEATURE MATRIX

| Feature | MVP | Changed from Original? | Note |
| --- | --- | --- | --- |
| App name | 1 | 🔴 YES — rename required | Choose new name before MVP 1 deploy |
| .cursorrules file | 1 | No change |  |
| Full database schema | 1 | 🟡 Minor — added CHECK constraints, workspace_id |  |
| Single active session guard | 1 | 🟡 New — partial unique index | GPT recommendation |
| Projects CRUD | 1 | No change |  |
| Tiny Start (timer first) | 1 | 🔴 YES — inverted start flow | GPT + friction reduction |
| Date.now() delta timer | 1 | No change |  |
| Pause + distraction tags | 1 | No change |  |
| Micro-Sprint reframe | 1 | 🔴 YES — no guilt language | Gemini RSD concern |
| One-tap Resume Last Project | 1 | No change |  |
| Today dashboard (basic) | 1 | No change |  |
| Text goal input (no voice) | 1 | 🟡 MVP1 text only, voice in MVP2 | Staged approach |
| Vercel deployment | 1 | No change |  |
| Deepgram streaming (mid-session notes) | 2 | 🔴 YES — replaces Web Speech API | Gemini latency fix |
| Whisper (end-of-session reflection) | 2 | No change |  |
| Auto-delete audio after transcription | 2 | 🔴 YES — new requirement | Privacy + legal |
| Claude goal extraction with Zod | 2 | 🟡 Added Zod validation | Gemini safety |
| Suggested Actions queue | 2 | 🔴 YES — no silent todo insertion | Gemini hallucination fix |
| Context reminder at session start | 2 | No change |  |
| Pomodoro timer | 2 | No change |  |
| To-do list per project | 2 | No change |  |
| Mood tracker | 2 | No change |  |
| Focus Mode toggle | 2 | 🟡 New addition | Grok + Gemini |
| Inngest background jobs | 2 | No change |  |
| JWT local auth validation | 2 | 🟡 New addition | Gemini latency fix |
| Goal completion score | 2 | 🔴 YES — internal only, not shown to user | Gemini RSD concern |
| Session history per project | 2 | No change |  |
| Weekly email digest | 3 | No change |  |
| Google Calendar | 3 | 🔴 YES — moved from MVP1 to MVP3 | OAuth verification delay |
| AI pattern analysis + coaching | 3 | No change |  |
| Distraction pattern insights | 3 | No change |  |
| Full analytics dashboard | 3 | No change |  |
| Onboarding flow | 3 | No change |  |
| Team workspaces | 3 | No change (schema ready) |  |

# 4. SCHEMA ADDITIONS FROM REVIEWS

The core schema from the original plan is solid. These are the specific additions based on the review feedback.

## 4.1 New Additions to Sessions Table

-- Split status from end_reason (GPT recommendation) -- status: running state -- end_reason: why it stopped ALTER TABLE sessions ADD COLUMN end_reason TEXT CHECK (end_reason IN ('stop_today', 'complete_project', 'abandoned', 'auto_timeout')); -- Add workspace_id directly to sessions for fast RLS (GPT recommendation) -- (already in original schema — confirm it's there) ALTER TABLE sessions ADD COLUMN workspace_id UUID REFERENCES workspaces(id); -- Partial unique index — one active session per user per workspace (GPT) CREATE UNIQUE INDEX one_active_session_per_user ON sessions (workspace_id, user_id) WHERE status = 'active';

## 4.2 New: Audio Lifecycle Policy

-- After Whisper transcription succeeds, immediately delete the audio file: // In Inngest process-session function: const { data, error } = await supabase.storage .from('audio-recordings') .remove([audioPath]); // Only the transcript text is retained — never the raw audio. // This minimises legal liability for voice recordings of sensitive work.

## 4.3 New: Suggested Actions Table

-- Stores AI-suggested todos waiting for user approval (Gemini recommendation) CREATE TABLE suggested_actions ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), session_id UUID REFERENCES sessions(id), user_id UUID REFERENCES auth.users(id), suggested_text TEXT NOT NULL, ai_confidence TEXT, -- 'high' ¦ 'medium' ¦ 'low' status TEXT DEFAULT 'pending' CHECK (status IN ('pending','accepted','dismissed')), todo_id UUID REFERENCES todos(id), -- set when accepted created_at TIMESTAMPTZ DEFAULT now() );

# 5. MVP 1 QUICK START — DO THIS NOW

You want to be live within hours. Follow this sequence exactly in Cursor AI.

Before You Start — 3 Things to Do First 1. Pick a new app name (15 minutes — see options in Section 1.1) 2. Create a new Supabase project at supabase.com 3. Create a new GitHub repo called [your-app-name]

## Step-by-Step: MVP 1 Build Sequence

- Open Cursor AI → New project folder → paste Prompt 1 from Section 2

- Install dependencies, verify the app runs locally at localhost:3000

- Paste Prompt 2 → run the SQL schema in your Supabase SQL editor

- Set up .env.local with your Supabase URL + anon key + service role key

- Paste Prompt 3 → verify login and signup work

- Paste Prompt 4 → create a test project, confirm it saves to Supabase

- Paste Prompt 5 → this is the core session engine — test it thoroughly:

  - Start a session → check session_events table has a 'start' row

  - Pause → check pause row with distraction reason in meta

  - Resume → check resume row

  - Stop → verify total_focused_secs is calculated correctly

- Paste Prompt 6 → SessionTimer component — test the full UI flow

- Paste Prompt 7 → Home dashboard — verify time bars appear for today

- Paste Prompt 8 → Deploy to Vercel → share the URL → MVP 1 done ✅

Common Pitfalls to Watch For • If timer shows wrong time: confirm you're using Date.now() delta, not setInterval • If you can start two sessions simultaneously: check the partial unique index is applied • If Supabase returns 'row not found' errors: check RLS policies are configured • If Vercel deploy fails: confirm all env vars are set in Vercel dashboard • If auth redirects break: confirm middleware.ts uses @supabase/ssr not auth-helpers

Git Commit Checkpoints git commit -m 'MVP1: foundation + auth + schema' (after Prompt 3) git commit -m 'MVP1: projects CRUD' (after Prompt 4) git commit -m 'MVP1: session engine + timer' (after Prompt 6) git commit -m 'MVP1: dashboard + resume hero' (after Prompt 7) git commit -m 'MVP1: LIVE on Vercel' (after deploy)

# 6. WHAT STAYS THE SAME FROM ORIGINAL PLAN

The following parts of the original plan are confirmed and unchanged. Build them as documented previously.

| Component | Stays Same As |
| --- | --- |
| Core database schema (7 tables) | Original plan Section 3 — schema is solid |
| session_events timing architecture | Original plan — GPT confirmed this approach is correct |
| Inngest for background AI jobs | Original plan Section 4.2 — no change |
| Date.now() delta timer code | Original plan Section 4.3 code — no change |
| Claude API prompt templates | Original plan Section 4.4 — add Zod validation on top |
| Folder structure | Original plan Section 6 — no change |
| Distraction tags UX (pause flow) | Original plan — confirmed by all three reviews |
| Context reminder at session start | Original plan — confirmed as essential feature |
| Whisper for end-of-session audio | Original plan — Inngest + batch processing |
| Mood tracker (1-5 emoji) | Original plan — stays at session end |
| Weekly email digest (Resend) | Original plan — but moved to MVP 3 |
| Multi-user with Supabase Auth | Original plan — built from Day 1 |